## Slide 1: Decision Rights: CIDER
C – Consult with
  Happens before a decision or action is taken to gather input, solicit recommendations/suggestions, and ensure buy-in. When decisions are being made, “consult with” may involve getting recommendations from others about the decision that should be made.
I – Inform
  Happens after a decision has been made or an action has been taken so that impacted parties are properly informed.
D – Decide
  When a decision is needed, the "D" indicates who makes the decision. A "D" is only used when needed or appropriate, and may be used with or in conjunction with the "R."
E – Endorse
  Sometimes an action or decision needs to be approved or endorsed. Often, an endorsement is used when an action or decision can be vetoed or stopped. The "E" should be used sparingly.
R – Responsible
  Represents the action that someone does or performs. There should always be someone designated as the "R" or responsible party.
Consult With
Decide
Endorse
Inform
Responsible

## Slide 2: Decision Rights (CIDER)
Consult with: Before decision made to gather input, solicit recommendations, ensure buy-in.
Inform: After decision made or an action taken so that impacted parties are properly informed.
Decide: Person who is ultimately accountable and has Yes/No/Veto.
Endorse: An action or decision needs to be approved or endorsed.
Responsible: Represents the action that someone does or performs.
Example
Decision/ Responsibility | C | I | D | E | R | Assumptions
Develop budgets | Regional Lead | Business Lead | Regional Mktg. | Business Finance | Regional Mktg. | Functional leaders will have at least two weeks to consult.
Establish performance goals | Business Lead |  | Regional Lead |  | Regional Lead | Business leaders will cascade goals to individual contributor level.
Establish pricing strategy | Business Lead | Sales Force | Regional Lead | Business Finance | Regional Strat. | Pricing strategy must achieve no less than 10% ROI.
Execute pricing strategy |  | Business Lead, Regional Lead |  |  | District Managers | Process owner may adjust pricing without permission if it is within 5% of target.
Record assumptions

## Slide 3: Decision Rights (RACI)
Responsible: Person who performs an activity or and is accountable for delivery.
Approval: Person who approves under certain thresholds and has Yes/No/Veto.
Consulted: Person who needs to provide feedback and contribute to the activity.
Informed: Person who needs to know of the decision or action.
Example
Record assumptions
Decision / Responsibility | Business Leader | Process Owner | Functional Leader | Manager | Assumptions
Develop budgets | R, A | I | C | I | Functional leaders will have at least two weeks to consult.
Establish performance goals | R | C | C |  | Business leaders will cascade goals to individual contributor level.
Establish pricing strategy | R, I |  | C | I | Pricing strategy must achieve no less than 10% ROI.
Execute pricing strategy | A, C | R | C |  | Process owner may adjust pricing without permission as long as it is within 5% of target.

## Slide 4: Decision Rights (RACI)
Example
 | Roles: |  |  |  |  |  |  |  |  |  | 
Decision: | Head of US Quality Operations | Head of Analytical Operations | Head of Corporate Quality | Head of New Product and Technical Support | Head of Quality Business Planning and Programs | SVP of Quality | QLT | EQLT | Finance | Supply Chain | IT
Assure GMPs | R |  |  |  |  |  |  |  |  |  | 
Disposition decision | R |  | C |  |  | C |  |  | I | I | 
Define/decide system for KM/data management | C | C | R |  |  |  | A |  |  |  | C
Define and manage global directives (regulatory interpretation) | C | C | R | C |  |  | A | I |  | C | C
Utilization of global budget | C | C | C | C | R | A | C | I | C | I | I
Set quality strategy |  |  |  |  |  | A | R | C | C | C | C
Facilitate strategic planning process |  |  |  |  | R |  |  |  |  |  | 
Defining goals and priorities |  |  |  |  |  | A | R | C | C | C | C
Set expectation for data availability | C | R |  |  |  |  |  |  |  | C | 
External vs. internal testing |  | R |  |  |  |  | I |  | I |  | 
New technology implementation strategy (Device) | C |  |  | R |  |  |  |  |  |  | 
New technology implementation strategy (Process) | C | C |  | R |  |  |  |  |  | I | 
R = Responsible A = Approve C = Consulted I = Informed